TruNorth Open Items Sweep

Everything still on the table — sorted by who acts next

Generated 2026-05-31

# Headline

All 58 active tracked tasks are closed. The app is launch-ready. The items below are either auto-completing background runs, decisions you need to make, or roadmap items that were never explicitly scoped into the recent sprints.

Three buckets:

- AUTO — running on its own; you don't have to do anything

- YOU — needs a decision or action from you

- ME — agreed work I can pick up when you say

# AUTO — finishing on their own

4 background data jobs from earlier today are still running. They auto-commit when done; nothing breaks if you ignore them.

| Job | Progress | What it produces when done |
| --- | --- | --- |
| Wikipedia QID enrichment | ~99% (11,525/11,631) | Full Wikipedia infoboxes for all 11k brands. Finishing within the hour. |
| BBB delta backfill | ~90% (4,470/4,979) | BBB ratings on the remaining ~500 new brands. ~1 hr left. |
| Logo harvester | ~66% (7,650/11,631) | Curated logos on ~5,400 brands already; will hit ~9,000 total. ~2 hr left. |
| OSM store-count | ~43% (2,050/4,737) | Store-count + per-state breakdown for retail brands. ~1.5 hr left. |

When all four complete, I'll run merge-enrichment.mjs + rebuild bundle one more time and ship the final wave. No action needed from you — I'll surface the ship when it lands.

# YOU — decisions / actions on your end

## 1. OpenSupplyHub API token (email sent — awaiting reply)

You emailed them. When they reply with token access:

- Get token from their dashboard

- Add to GitHub secrets at https://github.com/aronrosenfield-hash/trunorth-pipeline/settings/secrets/actions — name OPEN_SUPPLY_HUB_TOKEN

- Trigger monthly workflow manually — Actions → Monthly bulk refresh → Run workflow

Supply-chain origin coverage jumps from 22% → 60%+ for apparel/electronics/home goods.

## 2. Confirm iOS barcode scanner works

Latest fix lets ZXing own the camera lifecycle. Point your phone at a UPC. If it still doesn't trigger, open Safari Web Inspector → console — should see “[scanner] decoded: …” the moment it works.

If still broken: I'll switch to a different scanning library (html5-qrcode) as a backup.

## 3. QA the new quiz cold (private/incognito browser)

New 4-screen alt-b is now the only quiz. Worth one cold pass: clear localStorage / use Safari Private → land on splash → onboarding → quiz fires → reveal screen → main. Check that:

- Screen 1 (avoids) feels like an easy yes

- Screen 2 (importance grid) lays out cleanly on iPhone

- Screen 3 (positions) shows reassurance microcopy + Politics 4-pill row wraps to 2x2

- Reveal screen shows your top-match company

# ME — agreed work I can pick up when you say

## TIER A — Recommended next batch (highest impact, short builds)

From the stickiness audit's Tier 3 list:

- Item L — "Follow" mechanic + push on material change. Saved-brand-got-recalled push is now possible because the recall data is live. ~3-5 days (Web Push needs VAPID keys + service worker + opt-in flow)

- Item K-email — Weekly email digest using MailerLite automation. ~2 days. The in-app card is already shipped; this would mirror it via email

- Item M-email — Monthly "Your TruNorth Month" recap email driven by the I-bought/skipped data we already collect. ~1-2 days, reuses K's email infra

From the QA audit's edge cases (#9–#13, deferred at the time):

- Reveal-screen loading shimmer when companies array hasn't loaded yet

- Share-button "Link copied" feedback regression (innerText swallows the icon)

- Recipient experience of share URL — surface the friend's encoded values as "your friend X scored Patagonia an A — see YOUR grade"

## TIER B — From parked memory (never picked up this sprint)

From data_expansion_plan_2026-05-29 (still relevant):

- IRS 990 / ProPublica Nonprofit Explorer — closes the Charity coverage gap. Free API, monthly refresh. ~1 day. Expected coverage: 40-55% of catalog.

- ATF FFL list — fills Firearms category authoritatively. Free monthly list, binary signal. ~half day.

- DOL Wage & Hour enforcement — deepens Labor. Free bulk CSV. ~1 day.

- OpenSecrets bulk data — deepens Political with pre-cleaned org rollups + lobbying + dark money. Free. ~1-2 days.

- EJScreen overlay on existing EPA data — same input data, richer environmental-justice signal. ~half day.

From launch_2026-05-28 known follow-ups (still open):

- Duplicate-entry dedupe — confirmed still present (e.g. "Exxon Mobil" + "ExxonMobil", Carnation×2, Corning×2, iHeartMedia×2). Needs a fuzzy-dedup pass in the pipeline. ~half day.

- HHS HIPAA penalties aren't always categorized as privacy in Violation Tracker — needs a categorization fix in post-process-rationales.mjs

From the Coverage Gaps doc (3 of top-10 search questions, partially closed):

- Wikidata SPARQL P9100 (founder gender) + P172 (ethnic group) as a free fallback for Black/women-owned signals — closes the gap where the registries (NMSDC/WBENC/NGLCC) are gated. ~1 day.

- Have I Been Pwned incident history — closes the data-breach-INCIDENT gap (currently we have privacy policy, not breach events). ~half day.

- CourtListener class-action history — closes lawsuit-history gap. ~1 day.

## TIER C — Big strategic bets (multi-week)

- Browser / Safari extension that overlays the TruNorth grade on Amazon / Target.com / Walmart.com / Instacart / Google Shopping. Per the stickiness audit, this is THE habit-forming play long-term — same mechanic that took YUKA to 73M users. 6-12 week build (Chrome → Firefox → Safari, DOM scraping per retailer, store reviews, ongoing maintenance).

- Receipt/email forwarding → "score my last 30 days of spending" report. Highest-investment loop on the Hooked list. 1-2 weeks.

# Explicitly closed — don't reopen

Items locked in via memory file stickiness_antipatterns.md. If you (or anyone) asks for these in a future session, I'll push back and explain why before proceeding.

- Streaks / “don't break the chain” mechanics — values shopping carries fatigue; trains guilt, not engagement

- Public leaderboards (most-ethical-shopper / most-boycotted) — gamifies boycotts, creates out-groups, legal exposure

- Infinite-scroll outrage/scandal feed — turns the app from a decision tool into news entertainment

- Partisan-labeled share cards ("You're 78% Democrat") — reduces app to tribe signifier, locks out half the audience

- Public-by-default friend feeds — values are intimate, privacy backlash kills shares

- Daily push notifications — over-notification reads as moral manipulation

- Mandatory receipt-forwarding — never auto-enabled, never gates features

# Decisions made

- Privacy Rights Clearinghouse ($450/yr) — declined. Free state-AG portals (CA SB-1386, HHS OCR, WA/NY/OR AG) cover ~85% of meaningful breaches at $0.

- Glassdoor scraping — declined. ToS forbids; Cloudflare-protected; prior lawsuits. Replaced with employee-side BBB + SEC complaint signals.

- Google Maps reviews — declined. Paid API can't free-tier 11k lookups.

- Quiz: V1 (9-question) and Alt-A (5-question) — declined. Alt-B (4-screen all-pill) shipped as universal default.

- Filter UI Design B — chosen over A/C/D/E/F. The other 5 are stripped.

- Name display: Slim row layout — chosen over Wrap and Smart-shorten. The other 2 stripped.

# Tracked tasks status

All 58 numbered tasks in the active tracker are marked completed. Most-recent phases:

- Phase 5.aa-5.ai (this sprint) — stickiness rollout, data-depth expansion, quiz redesign, bias fix, scanner fix, recalls/ownership/origin sources, in-app weekly digest, OG share endpoints, free-tier paywall fix, quiz on onboarding rail

- Phases 1-5 (prior sprints) — VT backfill, bundle split, 6k→11k expansion, neutral re-bake, accessibility, paywall, error boundaries, etc.

# If you only do three things next

- Confirm scanner works on iOS (one quick test — tells me if I need to swap libraries)

- Add OPEN_SUPPLY_HUB_TOKEN secret when they reply (3 min)

- Tell me to ship Tier-A (Follow + push) — that's the single highest-leverage piece left, and the recall data we just shipped makes it possible.